HD CONNEX

AI Systems  |  Automation  |  Web Infrastructure

PROJECT INVESTMENT SHEET

The Colony OK  —  thecolonyok.com

Conservative Media Hub  |  Full Platform Build

Prepared: May 2026

# What You Are Investing In

This is not a website project. This is the technical infrastructure for a media company.

The Colony OK requires the same core systems that power subscription media platforms charging 10x your membership rate — built from the ground up, customized to your content model, automated so your team never gets bottlenecked by technology, and delivered on a timeline that aligns with your campaign.

The pricing below reflects the full engineering, design, automation, and systems work required to launch a professional-grade media platform — not a template, not a drag-and-drop build, and not something a general web designer can execute.

# Platform Build — Project Investment

| DELIVERABLE | SCOPE INCLUDED | INVESTMENT |
| --- | --- | --- |
| Discovery, Audit & Technical Architecture | Full site audit, platform evaluation, hosting assessment, sitemap design, data flow mapping, and content architecture planning — before a single pixel is touched | $800 |
| Custom Homepage Design & Build | Dark, bold media aesthetic — full custom layout including hero, featured story carousel, podcast row, live stream panel, daily news ticker, and primary membership CTA with conversion optimization | $1,200 |
| Top Stories Publishing System | Full article management system: category-filtered feed, SEO-optimized article pages, author bylines, related content logic, image handling, and read-time estimates | $900 |
| Podcast Network Directory | Multi-show grid with cover art, host info, episode count, and preview — built to scale to 20+ shows without redesign | $600 |
| Individual Podcast Pages | Dedicated per-show pages: host bio, full episode library, embedded audio player, show notes, subscribe links, and social sharing — one per show, fully templated for rapid expansion | $900 |
| Live Shows & Broadcast Integration | Live stream embed with pre-show countdown, broadcast schedule display, replay archive section, and multi-platform support (YouTube Live, Rumble, Locals) | $600 |
| Daily News Feed System | Structured digest layout with category tags, publish timestamps, and editorial priority ranking — designed for high-frequency daily publishing | $500 |
| $4.99 Membership & Paywall System | Full Stripe integration, tiered access control, member dashboard, free preview logic, subscription email flow, failed payment handling, and cancel/manage self-service portal | $1,200 |
| Journalist Content Submission Pipeline | Custom intake form, automated draft staging, editorial notification system, role-based contributor accounts, and revision workflow — built for 5+ active contributors at launch | $800 |
| Podcast RSS Automation Engine | RSS feed integration per show — new episodes auto-publish to show pages on upload with no manual intervention required across all connected hosting platforms | $500 |
| AI-Assisted Editorial Tools | Integrated AI writing assistant for contributors — headline suggestions, article formatting, SEO tag generation, and readability scoring built into the editorial workflow | $700 |
| Performance, Security & SEO Infrastructure | Full speed optimization, CDN configuration, SSL, WAF security layer, automated backups, article and podcast schema markup, sitemap generation, and Core Web Vitals compliance | $600 |
| Mobile & Cross-Browser QA | End-to-end testing across iOS, Android, Chrome, Safari, Firefox, and Edge — every section, every user flow, every screen size | $400 |
| Platform Launch & Go-Live Management | Final stakeholder walkthrough, contributor onboarding, live stream test, membership system verification, campaign announcement setup, and post-launch monitoring for 72 hours | $600 |
| TOTAL PLATFORM INVESTMENT |  | $10,300 |

Platform Total: $10,000   (line items reflect scope allocation — final invoice is $10,000 flat)

# Payment Schedule

| # | MILESTONE | AMOUNT DUE |
| --- | --- | --- |
| 1 | Kickoff Deposit — Project Begins Due upon signed agreement — unlocks audit, architecture, and full build start | $2,500 |
| 2 | Phase 3 Milestone — Core Platform Live Due when homepage, article system, podcast pages, and membership system are complete and reviewed | $4,000 |
| 3 | Launch Payment — Full Delivery Due at go-live — all systems operational, contributors onboarded, campaign-ready | $3,500 |

Note: Accepted via Stripe, Zelle, bank transfer, or Cash App. A signed scope agreement is required before work begins. No work commences without deposit confirmation.

# Monthly Retainer — Post-Launch

Ongoing platform management, technical support, and growth infrastructure — handled by HD Connex so the editorial team stays focused on content.

| SERVICE | WHAT IS COVERED |
| --- | --- |
| Platform Maintenance & Security | Ongoing updates, security patches, uptime monitoring, and backup verification |
| New Podcast Page Builds | Each new show added to the network — fully designed, integrated, and tested |
| Contributor Management | New journalist onboarding, account setup, permission management, submission flow support |
| Automation Monitoring | RSS sync verification, membership system checks, pipeline health monitoring |
| Monthly Performance Report | Subscriber growth, top-performing content, traffic sources, revenue summary |
| AI Tool Updates | Prompt refinements and workflow improvements to the editorial AI assistant |
| Priority Direct Access | Direct line to Heath — same-day response for any live platform issues |
| MONTHLY RETAINER $850/month (First 30 days post-launch included at no charge) |  |

# Optional Add-Ons

Available to add during the build or at any point post-launch:

| ADD-ON | NOTES | RATE |
| --- | --- | --- |
| Annual Membership Tier | Discounted annual plan — drives upfront revenue and reduces churn | $400 |
| Sponsor & Advertiser Portal | Branded sponsor page with placement packages and reach stats for outreach | $600 |
| Email Newsletter System | Weekly digest to subscribers via ConvertKit or Mailchimp with automation | $750 |
| Video Archive & VOD Section | Structured library for past live shows, produced content, and replays | $900 |
| Progressive Web App (PWA) | Install-to-homescreen mobile app experience — no App Store required | $1,500 |
| Donation / Supporter Tier | Optional supporter membership at higher price point for loyal audience | $500 |
| White-Label Podcast Player | Custom-branded audio player replacing third-party embeds | $800 |
| Custom Domain Email Suite | Professional @thecolonyok.com emails for entire team with shared inbox | $250 |

# Return on Investment Context

At $4.99/month, this platform breaks even on its build cost at 2,003 subscribers. At 5,000 subscribers it generates $299,400 per year in membership revenue alone — before sponsorships, advertising, or donations.

The platform is being announced to an audience already paying attention during an active gubernatorial campaign. The $10,000 build investment is not a cost — it is the infrastructure that converts that attention into recurring revenue.

- 2,000 subscribers = $10K/month — build pays for itself in 30 days at that threshold

- Every journalist and podcast added increases content volume, SEO surface area, and subscriber value

- Automation removes the labor cost of managing the platform as it scales

- The media asset appreciates — the platform becomes a property with independent value

HD Connex  —  Built to execute.

To move forward or discuss scope adjustments, contact Heath directly.

This quote is valid for 14 days from the date of issue.