# THE COLONY OK

COMPREHENSIVE FULL-SITE AUDIT & PROGRESS REPORT

Brutalist patriotic media platform — post ui-ux-pro-max overhaul assessment.

## STRENGTHS

### UI/UX Layer

- Strong core tokens and brutalist patriotic identity (variables.css with ui-ux-pro-max comments, zero radius, navy/cream/alarm, N° sections, legacy fidelity).

- Hub model with explicit comments (home curated teasers + 'full depth on dedicated'; matches FP/ProPublica front-page inspiration).

- New/reused components: AuthorityBadge, ClipsTeaser, polished Paywall (token-driven, aria, no raw hex).

- A11y baseline (global focus-visible, skip, aria, reduced-motion). Dedicated pages purposeful/immersive (Live TV HUB, podcasts deep, journalists authority + badges, stories E-E-A-T).

- E-E-A-T + competitor signals (named + badges, work rails, clips vs Blaze, immersion). Visual hierarchy consistent where followed.

### Technical / Frontend / Perf / Security / SEO / PWA

- Security headers solid (HSTS preload, nosniff, SAMEORIGIN, restrictive Permissions-Policy in next.config).

- Images mostly optimized (widespread next/image with sizes/lazy/remote for mux/supabase/yt; media-map centralized).

- SEO foundation (metadata + template, per-page canonicals/OG in most, dynamic sitemap, robots, JsonLd, preconnects).

- Performance hybrid (ISR/SSG mix per artifacts; revalidate; container/grid CSS responsive). Motion + reduced-motion respect.

- PWA basics (manifest standalone + theme per strategy, sw push stub + deep link, crons in vercel.json). Build success.

### Content / Features / IA

- Hub model executed (home curated teasers + N° sections + live embed + explicit comments; links to dedicated).

- Dedicated differentiated (Live TV HUB + Channel Guide + ClipsTeaser; podcasts deep + per-ep immersion + chapters; journalists authority + badges; contributors tiers + work rails + E-E-A-T; stories immersion + Paywall; pricing/about pure).

- Implemented ideas present (clips teasers, AuthorityBadge, E-E-A-T visuals, live polish, personalization hints via member teasers). Competitive signals (vs page + local moat vs Blaze; clips vs weekly; badges/immersion for FP/ProPublica).

### Backend / Data / Integrations + Code Quality

- Clean dual Supabase (admin/public) + central types (Show/Episode with video/chapters).

- Solid RSS ingest + crons (full parse with video detection, idempotent, per-show errors, video podcasts support).

- Payments/auth core (stripe + tier mapping, checkout/portal, webhook members sync + RLS, auth magic OTP + members poll, binary tiers).

- Video/Mux + chapters + catalog (Mux client + signed tokens, resolveVideo multi-provider, chapters JSONB, Mux webhook, video_episodes/series RLS/indexes).

- Search/semantic foundation (text ilike + semantic embeddings RPC + graceful fallback + transcript support). Migrations + RLS + scripts (13 SQL with comments/explain, apply-migrations with verification, seed idempotent, good indexes). Build/lint clean.

### Docs / Strategy / Process + Competitor

- Rich docs (UI_UX_DESIGN_SYSTEM updated with execution notes + new components + 'post-plan' claims; LOCAL_OK rural; RICH clips/comments; MOBILE_TWA_PWA; MONITORING; ARCHITECTURE + COMPETITIVE_MATRIX moats/diffs).

- Competitor research integrated (FP community/excellence, ProPublica trust/depth, premium hubs immersion, front-page priority, vs Blaze local/continuous). Prior plan execution evidence (new components, hub comments, dedicated polish, design system fidelity). Legacy fidelity preserved.

### Cross-Layer

- Build clean + hybrid rendering (SSG/ISR/dynamic per artifacts). Identity preserved (brutalist patriotic + rural OK moat). Partial 'next level' progress (badges, clips teasers, immersion, E-E-A-T, purposeful sections).

## WEAKNESSES

### UI/UX

- Inline styles + raw hex proliferation (120+ hits; vs/blaze dozens + tailwind hacks + raw bg-[#8B0000] rounded + text-[10px]; shows hero/ep heavy inline; podcasts per-ep/home/live scattered; system pages; LiveStage demo, YouTubeDemoReel, EpisodePlayer, Watchlist/Checkout. Violates DS 'no inline/raw hex', 'semantic tokens only'.

- Radius violations (50% dots, 999px, var(--radius-sm) where zero expected; vs/blaze rounded; manifest etc.). Breaks 'zero radius everywhere'.

- Touch targets <44px (btn--sm in header/podcasts/search, hamburger 36px). Priority 2 violation.

- A11y gaps (sm/hamburger targets, incomplete form labels (Newsletter, players), focus on queue/demo, occasional missing alt/context, no min-height enforcement).

- Repetition of CTAs/sections (full membership-cta duplicated home + pricing with inline override; 'Join the Masthead' + contrib-plan-grid on home + contributors/join + journalists leak + vs; schedules duplicated home/live + mocks; clips teaser variants repeated). Violates 'no repeats', 'home owns hub value, pricing owns conversion'.

- Hub leaks + visual hierarchy inconsistencies (home near-full masthead tiers + membership features; some pages inline flex vs classes; <img> leakage; hero bg not next/image; prose not 65ch capped).

- Design system drift (vs/blaze complete break with tailwind + raw; shows/podcasts mix naming; live.css hard #000; demo reel investor code + '(AUTO)' + comments in LiveStage/YouTubeDemoReel (prod pollution); manifest navy drift).

- Motion/micro inconsistent (some always-on whileHover; dev notes visible; badges/teasers/E-E-A-T not uniform across news/shows).

- Missing uniformity (N° skips on home/pricing; <img> vs next/image; prose measure; E-E-A-T lighter on news lists).

### Technical / Frontend / Perf / Security / SEO / PWA

- Fonts external (layout preconnect + Google CSS; no next/font for self-host/optimization/swap/LS elimination). Variables map but external load.

- PWA incomplete vs strategy (manifest icons all logo.jpg wrong format/sizes/purpose; shortcuts reference non-existent /assets/icons/*.png 404; 'icons' in public is SVG file not dir; no screenshots; no SW registration/install prompt (SiteClient returns null); sw.js minimal stub only (no fetch/offline cache per MOBILE_TWA_PWA, no background sync); no assetlinks.json for TWA; no rural low-bandwidth/offline packs).

- Raw <img> leakage + inconsistent optimization (podcasts/page + PodcastSearchGrid, live off-air use plain img; some Image lack explicit alt/sizes; hero CSS bg-image for LCP).

- Inline styles & system pages a11y/perf gaps (error/loading/not-found + scattered use large style={{flex/gap/padding/fontFamily}} blocks; affect render, harder purge, inconsistent with CSS var system; system pages have aria but minimal focus/reduced-motion, raw styles).

- Limited/no advanced security (no CSP in next.config or middleware (legacy HTML had one); middleware empty pass-through; no COOP/COEP or stricter).

- Motion/Perf (framer + 'motion' both in deps (dupe); heavy client in LiveStage; no next/dynamic or Suspense beyond loading; scroll-behavior smooth minor hit).

- SEO gaps (not every page full OG/Twitter (news/search/some legal minimal); JsonLd basic/unsafe; sitemap contributor fetch can fail silently; no hreflang/advanced on all).

- Other: Duplicate motion package; @sentry/nextjs in devDeps but no configs/instrumentation (contradicts MONITORING.md); no eslintConfig; plausible defer but not fully Next-optimized; limited realtime client wiring.

### Content / Features / IA

- Repetition of membership CTAs/grids on hub (home hero CTA + full contrib-plan-grid N°06 + full membership-cta N°07 with identical perks; journalists leaks 'Join the Masthead' + tier examples despite comment; home live schedule hardcoded fallbacks; footer always 'Join $4.99' + 'Masthead'; membership page upsell repeats pricing).

- Clips/community elevation surface-only/teaser-only (ClipsTeaser static count/desc/pricing link repeated; vs page demo mock + hardcoded raw button; contributor apply text URLs only — no functional member clips upload/embed/forum/moderation per RICH spec).

- Inconsistent/purposeful-section drift (home numbering skips N°05; some pages rely on inline flex instead of classes; dupe 'Member Clips' teaser markup).

- Data/content thin vs ambition (articles/contributors use fallbacks; no deep rural OK content matching LOCAL strategy (generic shows only); transcripts/search partial; no full forum/clip pages).

- Other leaks (vs/blaze has one non-token button + placeholder text; membership page features list repeats pricing).

### Backend / Data / Integrations + Code Quality

- Heavy legacy port stubs + TODO debt (lib/stripe.ts: 4x stubs (gifts, hasPerkAccess always-true, logUsage, handleEvent) + TODOs for Supabase members/perk_grants/usage/county + 'always true' placeholder; PRICING fallbacks; transcripts.ts: pure stub generator (demo segments, confidence 0, provider 'stub') + multiple TODOs for real impl/ingest/EpisodePlayer/24/7; viewer.ts stub localStorage (DB table exists but unused in lib; progress API exists separately); live-247.ts + video.ts placeholders/DEMO_247_MP4 + schedule wheel; RECENT_LIVE_STREAMS demo embeds).

- Incomplete realtime client integration (migrations + policies + indexes + comments (0004/0005) for live_chat_messages/live_polls/live_poll_votes + postgres_changes; lib/live-polls has server + client fetch wrappers; but no supabase.channel().on('postgres_changes') or subscribe logic surfaced in lib/ (components like LiveStage/LiveChat/LivePoll appear to rely on polling/fetch per prior UI greps + 'stub' comments). live-events.ts bundles for 'realtime or direct queries'.

- Error handling inconsistencies (many bare catch (err) { ... } or catch {} (rss-ingest per-show reporting is good; auth-client, live-247, semantic-search, contributors article join, progress/watchlist just swallow or return message); some console.error only in apply; no centralized error logger/Sentry (devDep only).

- Middleware + thin layers (middleware.ts is literally 'return NextResponse.next();' (no auth, redirects, etc.; deprecation warning in build); no inline SQL but several fallback/dual-query patterns (articles.ts joined vs. plain on error; podcasts getEpisodeBy* tries slug then id); hardcoded fallbacks (ARTICLE_CONTRIBUTOR_FALLBACK, JAKE_MERRICK_* IDs/URLs, COLONY_247 schedule, RECENT_LIVE_STREAMS with YouTube links, media-map.ts); any in stripe logUsage + a few casts).

- Script/maintainability gaps (apply-migrations.mjs MIGRATION_FILES lists only 11 (0001 + 0003-0011); 0012_contributor_applications.sql + 0013_contributors_table.sql exist on disk (and are used by apply route + seed) but skipped; scripts duplicate .env.local parsing (no dotenv); seed-thecolony.ts is mostly commented Drizzle reference (not wired); no CI/lint in package (just 'next lint'); scripts assume DIRECT_URL).

- Types + coupling (good central types but some duplication (Episode vs. PlayableEpisode/RecentEpisode); Contributor episodes/videos/lives use string host ilike fallbacks (comment notes missing FKs: 'suggest adding host_id/appearance FKs'); articles.ts contributor join fallback map; deep links parse 'perk'/'county' (legacy); no full Episode chapters or transcript_url in all paths yet).

- Other: Placeholder envs in clients (build-time); OpenAI/Mux/Stripe optional but graceful only in spots; no usage/perk enforcement in hasPerkAccess; RSS max 120s but no per-item rate limiting; Semantic requires 0011 applied + embeddings populated (jobs/transcribe route explicitly returns 'pending_pipeline').

### Docs / Strategy / Process + Competitor Alignment

- Some claims in UI_UX_DESIGN_SYSTEM.md not fully matching reality ('no repeats', 'build clean' but env/lock issues, 'every page elite' but inlines remain).

- Monitoring/Sentry not implemented (files absent per doc).

- PWA/TWA strategy partially in docs/manifest/sw but not code (icons, registration, offline).

- Legacy 'thecolony-ok' refs remain in some code/comments/docs (e.g. stripe, deep-links, agent-tools).

- Content depth weak vs LOCAL strategy (aspirational rural shows/partnerships/agentic only in docs; seed generic).

- Clips/forum 'implemented' claims in DS but only teasers/stubs.

- Some duplication in docs (phase7 tracks).

### Cross-Layer

- Remaining inline/raw/tailwind hacks affect perf/a11y/maintainability.

- Hub purity and repetition dilute 'purposeful sections only'.

- Stubs/TODOs block 'next level' features (clips, transcripts, gifts, personalization, rural depth).

- PWA/monitoring gaps vs own strategy docs.

- Some data models incomplete vs legacy (hosts M2M, gifts/perks/usage tables, county).

- Visual/execution polish incomplete on secondary pages (news, shows, system, vs).

## MISSING / FAILURES

### UI/UX

- Functional clips/member community (RICH spec: upload 30s video/audio TWA-friendly, auto-transcript, AI review/toxicity/best-of-n, approved embeds in comments/hub/live/pods, county forums, DB schema clip{user,ep_id,transcript,score,approved,tags}, moderation swarm, UI players — reality: only static ClipsTeaser + contributor apply text URLs + vs demo mock; no upload route/storage/forum).

- Transcripts integration (stub only; no UI panel in EpisodePlayer with search/seek/timestamps, no chapter auto, no SEO; jobs/transcribe 'pending'; semantic falls back).

- Advanced personalization ('My Colony' rails, 'your clips in briefing', agentic inserts per ARCHITECTURE).

- Full hub purity + no repeats (membership/masthead CTAs/grids leak on home + journalists; schedules duplicated).

- A11y/touch completeness (form labels incomplete, 44px on sm/hamburger, focus on custom elements, system pages raw).

- Design system enforcement (inlines/raw/radius drift everywhere; vs/blaze full break; demo pollution in prod).

- Uniformity (N° skips, <img> vs next/image, prose measure, E-E-A-T lighter on some lists).

### Technical

- Full PWA/TWA per own strategy (no icons dir (manifest 404s), no SW registration/install prompt (SiteClient returns null), sw.js no fetch/offline/background per doc, no assetlinks.json, no rural packs; manifest icons wrong jpeg + no purpose variety).

- next/font + CSP (external fonts; no CSP in config/middleware).

- Sentry/monitoring (configs/instrumentation absent per MONITORING.md).

- Image consistency (raw <img> in podcasts/live; some missing sizes/alt).

- Realtime client wiring (DB ready, app limited).

- Advanced SEO (full OG everywhere, hreflang, advanced schema on all).

- Perf (external fonts, inline styles, dupe motion, heavy framer, no dynamic for islands).

### Content / Features

- Full clips DB/UI + forum (per RICH: upload, moderation, embeds, threaded comments on per-ep/live/stories/contributor/vs; member-only; feeds hub/live/personalization/synth — only teasers + apply URLs).

- Transcripts + AI pipeline full (real provider, player integration, search/seek, SEO, chapter auto; per lib + jobs + 0011).

- Advanced personalization (auth-gated member teasers/rail, 'your clips', agentic per docs).

- Journalist portfolios full + clean separation (deeper mixed-work hub on /journalists without repeating masthead grid; portfolio export/SEO).

- Local OK rural content depth (per LOCAL: seed 4 specific shows (Ag/Energy/Faith/Community) + hosts + partnerships + clip tags + agent aggregator + best-of-n Friday — aspirational/docs only; seed generic).

- Clips in search + structured data (VideoObject for clips).

- Expanded vs (more competitors or interactive; real clip demo once backend).

- Forum/community threaded surfaces (basic or rich per spec).

### Backend

- Gifts/perks/usage full (perk_grants table + migration; real redeem/hasPerkAccess (county/rural match) + logUsage (to Supabase usage/analytics); webhook grants; usage limits/enforcement + analytics table; align to legacy prisma + stripe stubs).

- Real transcripts (Whisper/Mux/OpenAI impl + upsert + EpisodePlayer hook + cron ingest + 24/7 captioning per lib/transcripts + jobs).

- Member clips DB + UI (dedicated table or type; rich comments integration; upload + player per RICH/ARCHITECTURE).

- Realtime client subscriptions (lib helpers + LiveStage/LiveChat using postgres_changes; optimistic UI).

- AI chapters from transcripts (auto on generate).

- Full contributor approval (admin route promote application → contributors row + activation).

- Hosts M2M + county (for deeper local OK + knowledge graph per legacy).

- 24/7 real ingest/captioning + Mux 247 production (remove DEMO/placeholders; use scripts).

- Usage limits/enforcement + full analytics table.

- CI (github workflows for build/lint/type/migration check + Sentry release); better monitoring (Sentry per doc).

### Other

- CSP, next/font, full Sentry, TWA verification, rural offline packs.

- Some data models incomplete vs legacy (hosts/episode_hosts M2M, Gift/PerkGrant/UsageLog full, county on User/Host, mixed_content view).

- Apply-migrations misses files; scripts maintainability.

- Error centralization + retries/backoff.

- Tests/CI/lint enforcement.

## AREAS TO IMPROVE (PRIORITIZED)

### High (Priority 1-4: A11y, Tokens, Style, Touch, Hub Fidelity)

- Eliminate all inline styles + raw hex/tailwind hacks (target vs/blaze first, then shows/per-ep/system/home/components; replace with classes/tokens from variables/main.css). Update manifest to tokens. (Cites: 120+ style={{, multiple #hex.)

- Enforce zero-radius + consistent tokens (remove all borderRadius/rounded (including 50%/999px where not dot); audit circles for avatars (class or token); fix manifest/live.css blacks).

- Remove/reduce CTA/section repetition (hub model + anti): Make home purely teasers (replace full contrib-plan-grid + membership-cta with links + summary); extract shared MembershipCta / MastheadCta components; limit schedules to dedicated/live.

- A11y + touch hardening (priority 1/2): Enforce 44px+ on all (upgrade sm btns or add min, enlarge hamburger); add missing labels/aria to forms/players; global min-touch utility; full focus-visible on queue/demo elements.

- Image/performance consistency (priority 3): Convert remaining raw <img> (podcasts rail/grid, live slates) to next/image + explicit sizes/width/height/lazy; audit all StoryCard/series/episode images.

- Hub fidelity + visual hierarchy (priority 5/8/9): Strip full grids from home (keep curated + 'see dedicated'); standardize N°/SectionBlock across all; clean prose measure, mobile gaps.

- Design system enforcement + micro polish (priority 4/anti + 7): Remove all drift (vs/blaze tailwind + raw; shows/podcasts mix; live.css hard #000; demo reel investor code + '(AUTO)' + comments in LiveStage/YouTubeDemoReel (prod pollution)); extend badges/teasers/E-E-A-T uniformly; consistent motion guards; remove demo code.

### Medium (Priority 5-8: Layout, Typography, Animation, Forms, Nav)

- Complete functional ideas from stubs/teasers (clips upload/DB/moderation/embeds/forum per RICH; real transcripts + player integration + search/seek/SEO per lib; gifts/perks/usage full per stripe + legacy; advanced personalization (auth-gated rails/'your clips'); local rural content per LOCAL (seed specific shows + hosts + partnerships + tags + aggregator)).

- Finish PWA/TWA per strategy (icons dir + proper png/svg + maskable + screenshots; SW full registration + full fetch/offline cache + background sync + install prompt (expand SiteClient); assetlinks.json + bubblewrap for TWA; rural low-bandwidth packs per strategy/MOBILE doc).

- Fonts + CSP + Sentry (migrate to next/font; add CSP header/report-only; wire Sentry configs/instrumentation/releases per MONITORING + CI).

- Backend wiring (realtime postgres_changes in lib/components; full contributor approval flow; usage limits/enforcement; AI chapters; 24/7 real + Mux 247 production (remove DEMO)).

- Error/robustness (centralize error responses (e.g., error util); add retries/backoff (transcripts docstring mentions); better logging (replace dev consoles; consider Sentry); validate more (e.g., duration/urls in ingest); handle rate limits on RSS fetches).

- Code quality/debt (remove dual-query fallbacks in articles (rely on joins or fix RLS); update apply-migrations to include 0012/0013 (or make dynamic); add .env validation (e.g., at startup); extract constants (e.g., from RECENT_LIVE_STREAMS, fallbacks); enforce no `any` (logUsage); add tests (none visible); address middleware deprecation (rename to proxy or remove if unused)).

- SEO advanced (flesh out OG/twitter on every page (use generateMetadata where dynamic); strengthen JsonLd (typed schemas, Organization + more on home); add lastmod from actual data where possible; consider structured data for episodes/podcasts).

- Motion/perf (consistent; centralize presets more; add next/dynamic for heavy client islands (LiveStage, EpisodePlayer); profile framer usage; consider motion one package).

### Lower

- Uniformity (add light N° sections to search results (e.g. 'N°01 Results') and legal (as above); use SectionBlock everywhere possible; consistent 'N°XX · VOL' language; in shows series page, the 'Also on' and 'About' cards use .account-card (borrowed) — could be .info-card or similar in system).

- Data models (add more from prisma (e.g., explicit PerkGrant/Usage models if tables added; full Host/EpisodeHost M2M + county on Host for Layer 9 local OK per legacy); strengthen Episode chapters/transcript_url in all paths).

- Competitor (expand vs page (add Daily Wire/Newsmax tabs or sections); use badges/rails to claim FP/ProPublica ground more visibly; ensure local moat is *shown* not just described).

- Polish (add more mono datelines + '▼' eyebrows for heritage print fidelity; ensure all images have good alt (most do via media-map); add explicit focus-visible + enhanced a11y in system pages; use MotionReveal (already respects reduced) on key headers in search/news/advertise for polish (micro 120-220ms)).

## FEATURES TO ADD / REMOVE

### Add (High Priority — Core Blockers per Plan/Docs/Competitors; High Impact on 'Next Level'/Moat)

- Full member clips system (upload UI + API/storage/auth (TWA/mobile capture friendly); auto-transcript + AI review/toxicity/best-of-n scoring + moderation swarm; approved clips embed players in comments/hub/live/pods + county forums highlights; DB schema clip{user,ep_id,transcript,score,approved,tags[]}; feeds personalization/synth per RICH/ARCHITECTURE/COMPETITIVE. Enables continuous community vs Blaze weekly, rural tags, vs national. (Direct blocker per docs.)

- Real transcripts + AI pipeline (real provider (Whisper/Mux/OpenAI) in lib/jobs/transcribe + upsert to transcripts + content_embeddings; UI panel in EpisodePlayer (searchable, timestamped, seek, chapter-aligned); SEO JsonLd; cron ingest hook; 24/7 captioning stub; expose in search). Competitive vs Blaze full-ep; per lib/transcripts + 0011 + jobs.

- Gifts/perks/usage full (perk_grants table + migration; real redeemGift + hasPerkAccess (county/rural match) + logUsage (to Supabase usage/analytics); webhook grants on invoice; usage limits/enforcement + analytics table; align to legacy prisma + stripe stubs). For local OK moat + Layer 5/8.

- Full PWA/TWA (icons dir + crisp png/svg + maskable + screenshots in manifest; SW full registration + full fetch/offline cache + background sync + install prompt (expand SiteClient); assetlinks.json + bubblewrap for TWA; rural low-bandwidth/offline packs per strategy/MOBILE doc). Critical for rural OK users.

- Rich threaded comments + forum surfaces (on per-ep/live/stories/contributor/vs/blaze; member-only premium; agent tags/sentiment per RICH; basic or full moderation). Feeds hub/live.

- Advanced personalization (auth-gated member teasers/rail on home/live/pods ('your clips', local beat hints); agentic inserts per docs; 'My Colony' dashboard hints). Per ARCHITECTURE Layer 11/14.

- Local rural content depth (seed 4 specific shows per LOCAL (OK Ag Report weekly live/pods with OSU/Farm Bureau, Energy OK, Small Town Faith/Community, Rural Health/Econ; hosts + partnerships metadata; clip tags for ag/energy/faith; agent aggregator MVP + best-of-n Friday highlights + member clip pipeline). Fills 'rural/stories weak' gap vs national.

### Add (Medium Priority)

- Journalist full portfolios + clean separation (deeper mixed-work hub on /journalists without repeating masthead grid; portfolio export/SEO; full authority focus).

- Clips in search + structured data (VideoObject for clips; best-of-n curation admin UI).

- Expanded vs (more competitors (Daily Wire/Newsmax) or interactive matrix; real clip demo once backend).

- AI chapters from transcripts (auto on generate; integrate to player/rail).

- Full contributor approval workflow (admin route to promote application → contributors row + activation).

- Hosts M2M + county (for deeper local OK + knowledge graph per legacy).

- 24/7 real ingest/captioning + Mux 247 production (remove DEMO/placeholders; use scripts).

- Usage limits/enforcement + full analytics.

- CI/github workflows (build/lint/type/migration check + Sentry release); better monitoring (Sentry per doc).

- CSP header + next/font migration + full Sentry wiring.

- Focus enforcement + system page polish (use shells/tokens; keyboard/focus/reduced-motion).

- More E-E-A-T (explicit corrections log page/link; source count).

- Clips/forum basic threaded (even before full).

### Add (Low Priority)

- Offline/PWA clip cache + TWA capture.

- Expanded rural partnerships signals in UI.

- Print/PDF story exports for members.

- More competitor tabs in vs.

### Remove (High Priority — Debt, Drift, Repetition; High Impact on Maintainability/Purity)

- All raw inline `style={{` and raw hex (non-token) — vs/blaze, shows, per-ep, system pages, home, components, live.css etc. (biggest visual/token violation + perf/a11y hit).

- Investor/demo reel code + '(AUTO)' labels + title tooltips from LiveStage.tsx (and YouTubeDemoReel if prod-only) + vs/blaze demo button + placeholder text. (Prod pollution.)

- Tailwind-like classes + `rounded` + non-token in vs/blaze (and any similar). (Complete break of brutalist/zero-radius.)

- Full membership-cta and masthead plan grids from home (and any repeated full blocks on hub). (Violates 'no repeats' + hub model; home should be teasers only.)

- Hardcoded `#000`/blacks and non-token colors (manifest, live.css, etc.).

- Duplicate schedule mocks/hardcoded fallbacks where real data exists (home).

- Any remaining `<img>` not justified (podcasts, live).

- Dupe 'Member Clips' teaser markup (standardize on ClipsTeaser component).

- Placeholder/demo data (RECENT_LIVE_STREAMS, JAKE_MERRICK_* hardcodes, COLONY_247 DEMO once real 247 live; ARTICLE_CONTRIBUTOR_FALLBACK once FKs solid).

- Non-functional shortcuts in manifest until assets exist.

- Empty SiteClient stub or expand it.

- Duplicate motion + framer-motion if one suffices.

- External font link once next/font lands.

- Middleware deprecation/empty if unused.

### Remove (Medium/Low Priority)

- Minor numbering gaps (home skips N°05; standardize).

- Redundant crons (ingest-rss vs poll-feeds identical).

- Commented Drizzle/legacy seed code in seed-thecolony.ts (or finish).

- Hardcoded fallbacks in general (JAKE, RECENT, etc. once real data).

- Any remaining non-token or drift.

## RECOMMENDATIONS & PHASED ROADMAP

### Phase 1: Quick Wins (Debt + Purity — 1-2 weeks, high impact on 'elite agency' feel)

- Purge all inline styles/raw/hex/tailwind (batch search_replace on vs/blaze, shows, per-ep, system, home, components; add ESLint rule for style= and hex). Enforce tokens (update manifest, live.css, etc.).

- Enforce zero-radius + consistent (remove borderRadius/rounded; fix manifest navy to token).

- Remove repeats from home + leaks (strip full masthead grid + membership-cta from home (pure teasers + links); contextualize hero CTA; clean journalists CTA per its comment; extract shared CTAs if needed; limit schedules to dedicated/live).

- A11y/touch (upgrade sm/hamburger to 44px+; add labels/aria everywhere; global min-touch; focus on custom).

- Image consistency (convert <img> to next/image; audit sizes/alt).

- Clean prod pollution (remove demo reel/(AUTO) from LiveStage + YouTubeDemoReel; vs demo button + placeholder).

- Standardize N°/SectionBlock + prose measure.

- Update UI_UX_DESIGN_SYSTEM.md claims to match reality (or complete the 'no repeats'/'every page elite').

### Phase 2: Core Functional Depth (Moat — 3-6 weeks, high competitive moat)

- Full member clips (upload UI/API/storage/auth + auto-transcript + AI review/best-of-n/moderation + embeds in comments/hub/live/pods + county forums + DB + RLS + feeds personalization; per RICH/ARCHITECTURE. Start with basic upload + player, then moderation).

- Real transcripts (provider in lib/jobs/transcribe + upsert + EpisodePlayer panel (search/seek/timestamps) + SEO + cron hook + 24/7; per lib/transcripts + 0011).

- Advanced personalization (auth-gated member teasers/rail on home/live/pods ('your clips', local beat hints); agentic per docs).

- Local rural content (seed 4 specific shows per LOCAL (Ag/Energy/Faith/Community + hosts + partnerships + clip tags + agent aggregator MVP + best-of-n Friday); partnerships signals in UI).

- Gifts/perks/usage (perk_grants table + migration; real redeem/hasPerkAccess (county) + logUsage (Supabase) + webhook grants + limits/analytics; align legacy + stripe stubs).

- Realtime client (lib helpers + LiveStage/LiveChat using postgres_changes; optimistic).

- Clips in search + VideoObject; expanded vs (more competitors/interactive + real demo once backend).

### Phase 3: Platform/Infra Polish (PWA / Sentry / Fonts — 2-4 weeks)

- Full PWA (icons dir + assets + screenshots + maskable; SW registration + full fetch/offline + install prompt + background; assetlinks + bubblewrap; rural packs per strategy).

- next/font + CSP.

- Full Sentry (configs/instrumentation/CI per MONITORING).

- Polish secondary (news/shows/system/vs full token; system pages shells/tokens; more E-E-A-T (corrections log); focus enforcement).

- Error centralization + CI/tests (centralize errors; add retries/backoff; replace consoles with logger; remove dual fallbacks/hardcodes; update apply-migrations; add .env validation/CI/tests; align apply-migrations to all 13 files).

- SEO advanced (full OG/generateMetadata; stronger JsonLd; data-driven sitemap; clip schema).

- Backend (AI chapters; 24/7 real + Mux 247 production (remove DEMO); full contributor approval; hosts M2M + county; usage limits; CI workflows for build/lint/type/migration/Sentry; error centralization + retries).

### Phase 4: 'Next Level' + Verify (Ongoing)

- Expand (forum threaded full; journalist portfolios clean; print/PDF exports; more rural partnerships UI; personalization dashboard hints; best-of-n curation admin UI).

- Verify (full a11y pass + reduced-motion + touch testing (leverage reset); mobile Lighthouse + 375 viewport; build/CI gates; subagent re-review; user sign-off on 'top-tier agency' + moat vs competitors).

- Maintain (update docs/plan with reality; remove legacy 'thecolony-ok' refs; align apply-migrations to all 13 files; add tests/CI/lint enforcement; monitor per doc).

Prioritization Rationale

High = fidelity to UI_UX plan + 'elite agency' (tokens/radius/hub purity/inlines/a11y) + competitive moat (clips/rural/transcripts/PWA/personalization vs Blaze/FP/ProPublica). Medium = platform completeness (PWA/Sentry/fonts per own docs). Low = polish/expansion. Ties directly to 99 UX priorities (a11y/touch first), DS anti-patterns, and 'features to add/remove' from subagents. Effort estimates assume parallel subagents + existing foundation (build clean, partial polish already).

Verification

Build/lint clean (current is); full a11y/mobile test; subagent cross-review of this report; cite evidence throughout; user can use to decide next (implement Phase 1 immediately for visible 'elite' lift).

Evidence

Subagent outputs (UI/UX, Technical, Content, Backend) + direct reads/greps/build (clean) + docs (UI_UX execution notes, LOCAL/RICH/MOBILE/MONITORING/ARCHITECTURE/COMPETITIVE) + legacy source + competitor research. All paths absolute from D:\1Projects\thecolony-app.